Tanveer Salim
Delegation of Tasks For FOSS RESEARCH
October 30, 2019
Outline of Tasks:
Tanveer Salim: Currently implementing the compression algorithm (“Variable-Byte Encoding”) that will be used to compress documents in the online database. This is very close to being complete. Once this is complete, I will assist James and Joseph implement an algorithm to index documents and manage SQL databases.
Nick S. Heller: Oversee social media marketing of the blog and the project on Twitter and Mastodon. Nick has also pointed out the usefulness of the TTU Innovation Hub. Nick has experience in performing successful sales, so we should trust him in his ability to promote the project. Nick has also volunteered to assist me (Tanveer) implement the web crawler using the PageRank algorithm. A web crawler is a program that scavenges the internet for relevant files based on a search query. Web crawlers run 24/7 constantly scavenging for data that the user has requested.
James P. Wagner: James has agreed to research with me (Tanveer) on how indexing databases works. He has volunteered to digest the contents of Chapter 2.1 “Inverting Indices” from the work “Information Retrieval: Implementing and Evaluating Search Engines” by the end of this Halloween weekend. This book is critical in our understanding of how search engines work. James has also volunteered to instruct Joseph on how indexing works, as he also has volunteered to manage the databases. James is the most experienced individual in using web database technologies, so we should trust him on this matter.
Joseph Rodriguez: Joseph has volunteered to manage the search engine database. He is currently learning SQL and how to manage SQL databases in preparation for this. He will work with James on indexing a little after the week of November 8, 2019. He is currently following a tutorial on designing a weblog user database. Joseph is also responsible for administrating the Linux server that will be used to host the search engine.